The Courts

Technical Overview for Stakeholders

FOR BOARD AND INVESTOR REVIEW

| Document owner | Ryan Ornelas (ryan@thecourts.app) |
| --- | --- |
| Version | 0.1 — Draft for review |
| Date | May 11, 2026 |
| Audience | Non-technical stakeholders — board, investors, advisors |
| Companion docs | PRD (strategy), Engineering hand-off (full spec) |

# How to read this document

This is the non-technical companion to the engineering hand-off document. It translates the architecture and content-model decisions into plain English so board members, investors, and business stakeholders can review and sign off on the technical direction without needing to read code.

Three companion documents make up the full picture:

| Document | Audience | What it covers |
| --- | --- | --- |
| Product Requirements Document (PRD) | Product, design, exec | Vision, market, personas, features, roadmap, KPIs. |
| This document — Technical Overview | Board, investors, non-technical leads | Architecture choices, build sequence, costs, risks, decisions needed. |
| Engineering Hand-off (HTML) | Engineers building it | Entity field schemas, API endpoints, code samples, deployment specifics. |

If you have 5 minutes, read Sections 1 and 2 — the summary and the architecture in plain English. If you have 30 minutes, also read Sections 3 (the stack), 8 (costs), 9 (risks), and 10 (decisions needed).

# 1. Executive summary

The Courts will be built as a single backend system serving both a public website and a mobile app. The backend is Drupal 11, hosted on Pantheon. The website is Next.js. The mobile app is React Native. Court geo-data lives in a small specialized database alongside Drupal. Payments run through Stripe.

Total stack monthly cost at launch is estimated at $1,100–$1,700/month, scaling to $3,000–$5,000/month at year-one targets (25,000 monthly active players). The architecture has been chosen to be operationally simple — one engineer can run it — and to avoid lock-in to any single vendor.

## Three things to know going in

We're using a "headless" architecture. Drupal stores the data and serves it as an API; the website and app each fetch from that API. This lets us ship a high-performance, app-like web experience while keeping a familiar content-management UI for staff.

Pantheon hosts Drupal. Pantheon is the Drupal industry's reference hosting platform — like Heroku for Ruby or Vercel for Next.js. It removes most of the work of running Drupal in production.

We're California-first. All three launch metros are in California, which simplifies sales motion, partnership outreach, and team-building in year one.

## Three decisions that matter most

Buy vs. build: we're buying as much as we can — Drupal for content, Stripe for payments, Mapbox for maps, Pantheon for hosting. We're only building what's unique to the tennis market.

Web and mobile share one backend. A single Drupal API serves both clients. This means a 1.5× engineering cost instead of 2× for two parallel systems.

We can change our minds. Every choice here can be swapped without rewriting the whole product. The data model and APIs are vendor-neutral.

# 2. Architecture in plain English

## How a player uses the product

A player opens the app or visits the website. The frontend (the screens they see) asks the backend (a database wrapped in an API) for the courts near them. The backend looks them up — most queries are answered in under a second — and returns a list of courts with location, photos, prices, and availability. The player taps one, sees the booking screen, and pays through Stripe. The booking is recorded in Drupal; an email confirmation and push notification go out automatically.

## The five moving parts

| Component | What it does | Plain-English equivalent |
| --- | --- | --- |
| Drupal 11 + Pantheon | Stores all data; exposes it as an API. | The brain. Where every court, booking, and user lives. |
| PostGIS sidecar | Specialized database for fast geo queries ("courts in this map area"). | A second brain just for maps — like adding a GPS chip to a phone. |
| Next.js (the website) | Renders thecourts.app in a browser. | The shop window. What people see on Google. |
| React Native + Expo (the app) | Renders the app on iPhone and Android. | The pocket-sized product. |
| Stripe Connect | Charges players, pays hosts, handles tax forms. | The cash register. We never touch credit cards. |

## Why three pieces instead of one monolith

Most consumer products today are split this way for three reasons:

Different teams ship at different speeds. A marketing landing page can change in an hour; an iOS update takes 5 days to clear Apple review. Decoupling lets us move fast on the web without breaking mobile.

Performance. A Next.js page loads ~3× faster than a traditional Drupal page because most of the work happens at the edge (a CDN) and the page is shipped as static HTML where possible.

Hiring. The talent pool for "Drupal-only" engineers is smaller than for "backend + React." We can hire frontend engineers separately from the Drupal architect, and they speak compatible languages.

# 3. The stack and why we chose each piece

## Drupal 11 — for the content backend

Drupal is a 22-year-old open-source content management system. It powers the websites of Tesla, NASA, The Economist, Royal Family, and roughly 1% of all websites globally.

| Why Drupal | What it gives us |
| --- | --- |
| Battle-tested with structured content | Court, Facility, Booking, Review — these are exactly the kinds of "content types" Drupal was designed for. |
| JSON:API in core | Drupal 11 ships with a modern REST API by default. We don't need to build it. |
| Mature permissions, workflows, moderation | Out-of-the-box admin UI for editorial staff to moderate listings and reviews. |
| Open source, no vendor lock-in | If Pantheon ever becomes a problem, the same Drupal app moves to AWS or anywhere else with one weekend of work. |
| Large module ecosystem | Search, geo, payments, social login — most extensions already exist. |

## Pantheon — for hosting Drupal

Pantheon is the dominant managed-Drupal hosting provider. It serves the New York State government, MIT, the World Bank, and ~300,000 other Drupal sites.

| Why Pantheon | What it gives us |
| --- | --- |
| Drupal-native | We don't run servers. Pantheon handles security patches, scaling, and backups. |
| Dev / Test / Live workflow | Built-in three-stage deployment with one-click promotion. Reduces "oops we broke production" incidents. |
| Multidev environments | Each pull request gets its own temporary review URL. Faster QA cycles. |
| Global CDN included | Pages load fast everywhere — California, NY, London — at no extra cost. |
| Predictable pricing | Flat monthly fee. No surprise AWS bills. |

## Next.js — for the website

Next.js is the framework behind TikTok's web app, OpenAI's product surfaces, Notion, Hulu, and most of the modern "feels like an app" web experiences. It's React under the hood, so we share UI components with the mobile app.

## React Native + Expo — for the mobile app

Instead of writing the app twice (once in Swift for iPhone, once in Kotlin for Android), React Native lets us write it once and ship to both. Used by Discord, Shopify, Bloomberg, Coinbase. Expo on top is the build/release toolchain — comparable to App Center or Fastlane but more modern.

## Stripe Connect — for payments

Stripe is the industry standard for online payments. Connect is their marketplace-specific product: we accept payment from a player, Stripe takes its fee, the rest goes to the host's bank account, and Stripe issues the 1099-K at year end. We are never the merchant of record for the host — that liability stays with the host, which simplifies our compliance posture.

## Mapbox — for maps

Mapbox provides the tiles (the actual map images), the geocoding ("convert this address into coordinates"), and the SDK that draws pins and clusters. Used by Strava, The Weather Channel, Snap, and a long list of consumer apps. Predictable pricing model that scales with map loads, not revenue.

## What we explicitly chose not to use

| Considered | Why we passed |
| --- | --- |
| WordPress | Weaker structured-content modeling; designed for blogs, not marketplaces with bookings. |
| Building on AWS directly | Three months of plumbing work just to match what Pantheon gives us in one day. |
| Native iOS + Native Android | 2× engineering cost; harder to keep features in parallel; team would need 4 specialists instead of 2 generalists. |
| Firebase | Strong for prototypes; harder to add structured content models, editorial workflows, or run heavy SQL queries. |
| Google Maps Platform | Excellent SDK but pricing scales aggressively past 100k MAU. |

# 4. What we store (the content model, simplified)

Drupal organizes data into "entities" — think of them as tables in a database, but with a friendlier admin UI. Here are the entities we'll have and what each holds:

| Entity | What it holds | How many we expect (Year 1) |
| --- | --- | --- |
| Facility | A physical location: park, club, or residence. Address, hours, photos, owner. | ~10,000 across launch metros |
| Court | A specific bookable court at a facility. Surface, lights, indoor/outdoor, booking mode, price. | ~25,000 |
| User | A player or host account. Name, photo, NTRP rating, home city. | ~25,000 players · ~250 hosts |
| Booking | A specific reservation. Court, player, date, time, price, payment status. | ~10,000 paid bookings |
| AvailabilityRule + Override | The weekly schedule and one-off blackouts that determine when a court is bookable. | ~50,000 |
| CheckIn | Anonymous "I'm at this court" reports that power the Busy-O-Meter. | ~200,000 |
| Review | Player reviews with star rating and body. | ~5,000 |
| Membership | Verified club-membership relationships. | ~5,000 |

Each entity has a well-defined set of fields. For instance, a Court has a surface (hard, clay, grass, carpet), a booking mode (free / paid / member / discovery), a price in cents, an availability template, and a status (draft / live / paused). The full field-by-field schema for engineers is in the Engineering Hand-off document; the highlights are sufficient for stakeholders.

## Why this matters for the business

Adding a new field — say, "is wheelchair-accessible" — takes about 20 minutes in Drupal's admin UI. No engineering deploy needed.

Adding a whole new entity — say, "Coach" for a future lessons marketplace — is a couple of days of engineering work, not weeks.

Every entity has a universal ID that other systems (Stripe, Mapbox, analytics) reference. We can swap any one piece without re-ID-ing the world.

# 5. How the systems talk to each other

## Reading data — the common case

When a player taps a court on the map, here's what happens (this all takes well under a second):

The app asks Next.js for the court detail page.

Next.js asks Drupal for the court's data over the API.

Drupal pulls it from the database and returns it as JSON.

Next.js wraps it in HTML and ships it to the browser/app.

The app caches the result so the next visit is instant.

Most reads are cached at Pantheon's CDN, so they don't even hit Drupal — they're served from edge servers near the player. This is why pages feel fast.

## Writing data — the booking case

When a player makes a booking, the flow gets a bit more careful:

App sends booking details to Drupal.

Drupal locks the court briefly (so two players can't double-book the same slot).

Drupal checks for conflicts; if none, creates a "pending" booking and asks Stripe to charge the card.

Stripe responds with success or failure.

Drupal marks the booking "confirmed" or "failed."

Drupal pushes a notification to the host and the player.

All within ~2–3 seconds end to end.

## Why double-booking is a real concern (and how we prevent it)

If two players hit "book" on the same court at the same second, naïve code would create two bookings. Our solution: a database-level lock on the court for the duration of each booking write. This is the industry standard for marketplaces and is what OpenTable, Resy, and Airbnb all use under the hood. Engineering has the full implementation pattern in the hand-off doc.

# 6. Security, privacy, and compliance

## Payments

We never see or store credit-card numbers. All card entry happens inside Stripe's embedded UI components, which load directly from Stripe in the browser/app. This means:

PCI compliance is effectively delegated to Stripe (we still complete a simple SAQ-A form).

A breach of our database cannot expose anyone's credit card.

Refunds, disputes, and chargebacks are handled through Stripe's tools, not custom code.

## Account security

Users sign in via Apple, Google, or email + one-time code. Passwords are optional.

Hosts are required to enable two-factor authentication before payouts.

Player verification (phone + email) is required before booking.

Owner verification (ID via Stripe Identity) is required before publishing a listing.

## Data privacy

GDPR and CCPA: users can export or delete their data through the app.

Court owners' exact addresses are hidden until a booking is confirmed (for private home courts).

Location data is collected only while the app is open and the user has granted permission.

No data is sold. No data is shared with advertisers.

## Operational security

All API traffic is HTTPS-only, enforced by Cloudflare.

Secrets (Stripe keys, database passwords) live in Pantheon's environment variables, never in code.

All deployments are logged and attributable to a specific engineer.

Pantheon performs regular security scans and applies Drupal core patches automatically.

Quarterly third-party penetration test once revenue exceeds $50,000 MRR.

# 7. What gets built in what order

The engineering plan mirrors the product roadmap from the PRD. Six milestones over six months, each gated by clear exit criteria.

| Milestone | Months | What it delivers |
| --- | --- | --- |
| M0 — Foundations | 0–1 | Pantheon site, Drupal install, CI/CD pipeline, Next.js and mobile scaffolds. "Hello world" deployed on all three. Design system in place. |
| M1 — Court catalog | 1–3 | Facility and Court entities live. Map renders 1,000+ courts in three California metros. Editorial workflow works. |
| M2 — Players & community | 2–4 | Sign-in, profiles, reviews, photos, check-ins, the Busy-O-Meter. Saved searches with push alerts. |
| M3 — Paid reservations | 3–5 | Owner dashboard, weekly availability calendar, Stripe checkout, cancellation rules. First 100 paid bookings. |
| M4 — Memberships | 4–6 | Club CSV import, sponsored guests, member-only pricing. 3 partner clubs live. |
| M5 — Public launch | 6 | Marketing site, App Store and Play Store releases, PR push. 1,000 paid bookings/month run-rate. |

## What we are NOT building in Year 1

In-app messaging (we hand off to email/SMS).

Coach lesson booking (deferred to Year 2).

Tournament management (we list, not run).

Video analysis or stroke tracking.

International market support.

Pickleball (Year 2 candidate).

Saying no to these explicitly is as important as choosing what to build. Each deferred feature is on the Year 2 candidate list in the PRD.

# 8. Infrastructure costs

All figures are USD per month, recurring. Estimates are conservative — actual costs will likely be 10–20% lower in early months when traffic is light.

## At launch (Month 6)

| Service | Plan | Est. monthly |
| --- | --- | --- |
| Pantheon (Drupal hosting) | Performance Medium | $400 |
| Vercel (Next.js hosting) | Pro team | $80 |
| Postgres + PostGIS (geo sidecar) | Crunchy Bridge — Hobby | $30 |
| AWS S3 (media storage) | ~50GB photos + bandwidth | $15 |
| Mapbox (map tiles + geocoding) | Pay-as-you-go, ~50k loads | $120 |
| Stripe (payment processing) | Per-transaction, ~$2,000 GMV | Pass-through |
| Postmark (transactional email) | 10k emails | $15 |
| Expo EAS (mobile builds + OTA) | Production plan | $99 |
| Sentry (error monitoring) | Team plan | $26 |
| Datadog (infra metrics) | Pro tier — 5 hosts | $95 |
| Algolia (search) | Growth | $50 |
| Cloudflare (DNS + CDN extras) | Pro | $25 |
| Domain, email, misc. | — | $30 |
|  | Subtotal | ~$985 + Stripe pass-through |
| Engineering contingency 20% |  | ~$200 |
|  | Total at launch | ~$1,200/mo |

## At Year-1 targets (25k MAU, 10k bookings/month)

| Service | Reason for increase | Est. monthly |
| --- | --- | --- |
| Pantheon | Move to Performance Large for higher traffic | $650 |
| Postgres + PostGIS | Larger instance, multi-AZ | $200 |
| Mapbox | 10× map loads | $1,200 |
| S3 + bandwidth | More photos, more downloads | $120 |
| Algolia | Larger index | $200 |
| Datadog + Sentry | More hosts and events | $300 |
| Other services | Modest scaling | $400 |
| Engineering contingency |  | $500 |
|  | Total at scale | ~$3,500–$5,000/mo |

## Cost per booking at scale

At 10,000 paid bookings/month and ~$4,000/month in infrastructure, our blended infrastructure cost per booking is roughly $0.40. The 12% platform fee on a $30 booking produces $3.60 in revenue. Infrastructure is ~11% of platform fee. This compares favorably with marketplaces in adjacent categories.

# 9. Technical risks and how we mitigate them

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Pantheon outage or pricing change | Low | High | The same Drupal codebase moves to AWS or Acquia in 1–2 weekends; we're not Pantheon-locked. Negotiated annual contract with price-lock. |
| Mapbox cost spikes with viral growth | Medium | Medium | Tile caching, monthly budget alerts at 70%, marker-load budget. Fallback option is MapLibre (open-source fork). |
| Stripe Connect compliance overhead | Medium | Medium | Use Connect Express (Stripe handles host KYC). Legal review of marketplace ToS before launch. |
| Drupal hiring market is tight | Medium | Medium | Pantheon's partner network has 50+ Drupal agencies for short-term capacity. We minimize Drupal-specific code; most engineering is Next.js/React Native, where talent is abundant. |
| Pantheon container limits (120-second request cap, read-only file system) | Medium | Low | All long-running work runs in background queue workers, not inline. Media goes to S3 instead of Pantheon's file system. Both are standard Pantheon patterns. |
| Double-booking under high load | Low | High | Database-level row locks on each booking write. Concurrent-load tests run as part of CI before each release. |
| Court data inaccuracy | High | High | Editorial review queue in Drupal. Quarterly data audit. Public "last verified" date on every court. |
| Geographic-search performance at scale | Medium | Medium | PostGIS sidecar with spatial indexes. P95 query time validated at 250k-record dataset before launch. |
| Mobile app store rejection | Low | Medium | Expo's review checklist covered pre-submit. Apple Sign-In implemented from day 1 (required for App Store). |
| Migration of court data from OpenStreetMap is incomplete or wrong | Medium | Medium | Manual editorial curation of top 50 facilities per metro before public launch. User-flag → moderator workflow once live. |

# 10. Decisions only leadership can make

Most architecture decisions in this document have already been made by the founding team. The list below is the small set of choices that benefit from board or investor input.

## Strategic

| # | Decision | Status | Why it matters |
| --- | --- | --- | --- |
| 1 | Launch metros — confirm Bay Area / San Diego / LA, or substitute one to anchor a key partnership. | Open | All marketing, sales, and seeding work flows from this. A USTA partnership in a non-CA city could shift the plan. |
| 2 | Brand name — confirm "The Courts" is the long-term name. Trademark search not yet completed. | Open | Affects domain, app-store listings, legal entity, and seed funding docs. |
| 3 | Lead investor and round close target. | In progress | Hiring plan and engineering staffing assume a $750k pre-seed by July. |

## Operational

| # | Decision | Status | Why it matters |
| --- | --- | --- | --- |
| 4 | Background-check policy for private home court hosts (Checkr or similar). | Open | Trust & safety lever; affects host conversion rate and liability exposure. |
| 5 | Platform liability insurance partner. | Researching | Required for Year-2 expansion; nice-to-have at launch. |
| 6 | USTA partnership scope — data feed, co-marketing, both, or none. | Open | Could materially accelerate court coverage and credibility. |

## Technical (board approval not strictly required, but FYI)

| # | Decision | Status | Why it matters |
| --- | --- | --- | --- |
| 7 | PostGIS as a sidecar to Pantheon's MariaDB, or unified Postgres for everything. | Recommended: sidecar | Architectural — affects ops complexity. Default plan keeps them separate. |
| 8 | Algolia (paid) vs Pantheon Search (Solr, included) for the search index. | Recommended: Algolia at launch | Pricing risk past 1M records; revisit by month 9. |
| 9 | Single "booking mode per court" vs hybrid (per-time-block mode). | Recommended: single | Hybrid adds 30% complexity to the booking engine. Unlikely to be needed in Year 1. |

# 11. Engineering staffing plan

The build can be done with a small, focused team. The plan below assumes raising the planned $750k pre-seed; if the round delays, the timeline pushes by the equivalent number of months.

| Role | Headcount | Hiring window |
| --- | --- | --- |
| Founding engineer (Drupal + full-stack) | 1 | Month 0 |
| Frontend engineer (Next.js + React Native) | 1 | Month 1 |
| Designer (product + brand) | 0.5 FTE / contract | Month 0 |
| DevOps / SRE (part-time, fractional) | 0.25 FTE / contract | Month 3 |
| Mobile-platform contractor (App Store submissions, Expo) | Contract as needed | Month 5 |
| Customer support and ops | 1 | Month 5 (before launch) |

Total people-cost over the 6-month MVP: ~$280k base + benefits + contractors. This is the largest line item in the use-of-funds break-down in the PRD (Section 15).

# 12. Glossary

| Term | Plain-English definition |
| --- | --- |
| API | A structured way for one system to ask another for data. Like a menu at a restaurant — the kitchen exposes what it can serve. |
| Backend | The server-side system that holds the data and the rules. Players never see it directly. |
| Frontend | What players actually see and tap — the website pages and mobile-app screens. |
| CDN | Content Delivery Network. A network of servers worldwide that cache copies of our content so it loads fast everywhere. |
| Drupal | The open-source content management system that holds our data and serves our API. |
| Pantheon | The hosting company that runs our Drupal instance. |
| Next.js | The framework we use to build the public website. |
| React Native | The framework we use to build the iOS and Android apps from one codebase. |
| Stripe Connect | Stripe's product for marketplaces. Handles payments, payouts, and tax forms. |
| Mapbox | The company providing the maps and pins. |
| JSON:API | A specific standard for how an API talks. Drupal speaks it by default. |
| PostGIS | An extension to a database that makes it good at geographic queries ("what's within 5 miles?"). |
| Entity | A type of data in Drupal — Court, Facility, Booking are all entities. |
| Headless | A backend that exposes an API but doesn't render any user interface itself. Modern best practice. |
| CI/CD | Continuous Integration / Continuous Deployment. Automated tests + automatic deploys. Lets us ship faster with fewer mistakes. |
| Multidev | A Pantheon feature that gives each pull request its own preview URL. |
| NTRP | USTA's National Tennis Rating Program — the 1.0–7.0 scale tennis players use to self-rate. |

— End of Document —